BNJetTag

A 1-bit BitNet {−1,+1} Transformer Jet Tagger for the CMS Level-1 Trigger

Binary weights → FPGA LUT/logic instead of DSPs  —  0 DSP on the binary core

Progress report for PI review

Kai Yamaguchi  ·  UC San Diego  ·  2026-06-29

Training: NRP Nautilus (GPU)   ·   HLS C-synthesis: mulder (Vitis HLS 2023.2)   ·   tracking: W&B bnjettag-bitnet

MOTIVATION

1.  The thesis — what we are claiming

A binary {−1,+1} 1-bit BitNet transformer can tag jets at the CMS Level-1 trigger with near-full-precision efficiency, while its matmul core costs ~0 DSP on the FPGA.

Why it matters: the L1 trigger decides in ~microseconds with a fixed FPGA budget. DSP multipliers are the scarce resource; binary weights remove them from the matmul entirely.

The mechanism: a 1-bit weight is the C-type ap_uint<1> — it cannot drive a DSP multiplier port, so the MAC becomes sign-select + a LUT adder tree. DSP=0 is structural, not an optimization.

Two axes we measure: (a) tagging efficiency (AUC) of binary vs FP32 / W8A8 baselines; (b) how far activations quantize (A8 → A6 → A4) before efficiency / resources / latency degrade.

Scope note: binary {−1,+1} is the target. Ternary {−1,0,+1} is off-thesis and used only as a literature anchor.

ARCHITECTURE

2.  The model — BitLinear transformer jet tagger

Backbone: a transformer encoder over jet constituents. Every dense layer is a BitLinear (BitNet, arXiv:2310.11453): latent FP32 weights are binarized on-the-fly by a straight-through estimator.

Binarization (STE): α = mean(W);  W̃ = Sign(W − α);  scale β = mean|W − α|.  Activations are b-bit absmax (A8 default). Normalization is SubLN (one LayerNorm per BitLinear).

Reference (“large”) config: D=256, L=8 layers, H=8 heads, FFN=1024  →  6,373,633 trainable parameters.

Reported AUC convention: EarlyStopping with restore_best_weights, monitor = val_auc (max, patience 10). We report the restored best epoch, not the final collapsed epoch.

Param counts across the size axis (verified by preflight + the HLS document):

| model | D | L | H | FFN | trainable params |
| --- | --- | --- | --- | --- | --- |
| tiny | 32 | 2 | 4 | 128 | 26,529 |
| small | 64 | 3 | 8 | 256 | 153,793 |
| medium | 128 | 4 | 8 | 512 | 808,065 |
| large | 256 | 8 | 8 | 1024 | 6,373,633 |

Correction logged this project: “large” is 6.37M params, not the “~3M” earlier notes claimed — so medium is ~8× smaller than large, not ~4×.

RESULT

4.  Quantization cost — binary is ~1.7 AUC pts under FP32, no cliff to A4

Validation AUC (during-training split):

| model / precision | validation AUC | note |
| --- | --- | --- |
| FP32 (vanilla) | 0.7703 | full-precision baseline |
| W8A8 (8-bit baseline) | 0.7719 | 8-bit weights+acts |
| W1A8 BitNet (binary) | 0.7530 | the thesis model |
| binary A8 | 0.7524 | activation sweep |
| binary A6 | 0.7507 | activation sweep |
| binary A4 | 0.7437 | activation sweep |
| ternary (off-thesis) | 0.7685 | literature anchor |
| softmax-free | 0.7562 | linear-attention ablation |

ROC-test AUC (held-out tail, n = 222,912):

| model / precision | ROC-test AUC |
| --- | --- |
| FP32 | 0.8207 |
| W8A8 | 0.8283 |
| binary A8 | 0.7986 |
| binary A6 | 0.7984 |
| binary A4 | 0.7886 |

Cost of going 1-bit ≈ −1.7 AUC pts vs FP32 — paid once for 0 DSP on the binary core (structural, precision-independent).

No cliff in the activation axis: A8 → A6 is essentially free (0.7986 → 0.7984 ROC-test); A4 costs ~1 pt. The same “no cliff” trend shows up in the synthesized LUT numbers.

THE CENTRAL HARDWARE RESULT

5.  DSP = 0 — confirmed in real Vitis C-synthesis (§B)

Binary FFN block (fc1 256→1024 → ReLU → fc2 1024→256) synthesized at the deployable folded point RF=256. Part xcvu13p-flga2577-2-e, 400 MHz target (Vitis est. Fmax ≈ 568 MHz).

| precision | DSP | BRAM_18K | FF | LUT | Latency (cyc) | II (cyc) |
| --- | --- | --- | --- | --- | --- | --- |
| A8 (W1A8) | 0 | 64 | 251,331 | 440,882 | 520 | 256 |
| A6 (W1A6) | 0 | 64 | 244,155 | 429,098 | 520 | 256 |
| A4 (W1A4) | 0 | 64 | 228,785 | 415,259 | 520 | 256 |

As a fraction of one VU13P (LUT 1,728,000 · FF 3,456,000 · DSP 12,288 · BRAM_18K 5,376):

| precision | DSP | BRAM | FF | LUT | Latency @400 MHz |
| --- | --- | --- | --- | --- | --- |
| A8 | 0% | 1.19% | 7.27% | 25.51% | 1.30 µs |
| A6 | 0% | 1.19% | 7.06% | 24.83% | 1.30 µs |
| A4 | 0% | 1.19% | 6.62% | 24.03% | 1.30 µs |

DSP = 0 at every precision — the binary MACs synthesize to sign-select + LUT adder trees; Vitis instantiates zero DSP48s.

LUT scales gently with activation width (440,882 → 415,259, −6% A8→A4) — same no-cliff trend as AUC. Folded design fits a VU13P at ~25% LUT, II=256 → one inference per 640 ns.

Honest nuance: BRAM=0 only for the fully-unrolled RF=1 design; the deployable fold parks binary weights in ~1.2% BRAM. DSP=0 is the fold-independent win.

ANSWERING “WHERE IS THE TRANSFORMER?”

6.  The FULL trained transformer in silicon (§B′) — not just an FFN

The real lr15_bitnetJetTagModel.h5 checkpoint — all 51 BitLinears + 51 SubLN norms + the 4 attention projections — was reconstructed from hls4ml-supported primitives with the trained binary weights ported in (via the BitNet AbsMeanQuantizer) and C-synthesized per distinct layer shape.

Fidelity: rebuilt graph vs trained .h5 — Pearson corr = 0.99998 (mean|Δ| 0.0041).

Bit-accuracy: QKeras forward vs Vitis HLS C-sim on real trained weights (A8) = 0.9967–0.9999 per layer.

Per-shape synthesis (RF=256, xcvu13p):

| shape | components (×count) | DSP | LUT | FF | BRAM_18K | Lat (cyc) |
| --- | --- | --- | --- | --- | --- | --- |
| 14→256 | input_proj ×1 | 11 | 25,897 | 48,605 | 1 | 299 |
| 256→256 | Wq,Wk,Wv,Wo (×8) + head_fc1 = ×33 | 15 | 119,659 | 117,083 | 8 | 679 |
| 256→1024 | ffn_fc1 ×8 | 15 | 174,187 | 163,931 | 32 | 679 |
| 1024→256 | ffn_fc2 ×8 | 51 | 430,366 | 423,384 | 32 | 682 |
| 256→1 | head_fc2 ×1 | 15 | 101,550 | 101,528 | 1 | 679 |

Binary matmul = 0 DSP. The ONLY DSP in the whole transformer — 1,049 total (8.5% of a VU13P) — is 100% LayerNorm (variance Σx² + inv-sqrt at fixed<32,16>). A LUT-based inv-sqrt would drive even that toward 0.

Fully-spatial composition does not fit one chip (LUT 515.8%, FF 252.1%, BRAM 14.5%, DSP 8.5% of a VU13P) — a 6.37M-param transformer must fold/stream the 8 identical blocks temporally. The per-shape rows are the measured truth.

EXTERNAL VALIDATION

7.  Published real-silicon anchor (§C) — same task, same mapping

Ngadiuba et al., arXiv:2003.06308 — a binary jet-tagging MLP synthesized through hls4ml with real Vivado logic synthesis (their Table 6):

| model (16×64×32×32×5 MLP) | LUT | FF | DSP | BRAM | Latency | II | part / clock | AUC |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Binary (BNN) | ~1% | ~0% | 0 | 0% | 40 ns | 1 | xcvu9p @ 200 MHz | 0.79–0.89 |
| Ternary (TNN) | ~1% | ~0% | 0 | 0% | 40 ns | 1 | xcvu9p @ 200 MHz | 0.85–0.92 |

A binary network on this exact task synthesizes to 0 DSP, 0 BRAM, ~1% LUT, 40 ns. Our 0-DSP result matches.

Difference is scale: their model is a ~few-thousand-param MLP (fits fully-unrolled, 0% BRAM); ours is a 6.37M-param transformer, so our LUT% is larger (~25% folded) and latency longer (1.3 µs) — but the structural 0-DSP result transfers directly.

CURRENT FOCUS

8.  The pivot — build many BitLinear transformers, test on GPU

Direction from the PI/owner: “make a bunch of different bitlinear transformers … test them out on the GPU … forget hls4ml for now.”

Goal: with the silicon story established (DSP=0 proven), find the best-performing BitLinear configuration by sweeping model SIZE and architecture STRUCTURE on the GPU.

Design: variants are env-driven knobs on ONE model (not code forks). Each run changes exactly one thing; everything else is held at the best-known binary recipe, so every result is attributable.

Held fixed across the sweep: binary {−1,+1} weights, A8 activations, softmax attention (except the explicit ablation), same pT-reweighted data, EarlyStopping on val_auc.

Run as NRP Kubernetes Jobs (not bare pods — cms-ml SIGKILLs bare pods at 6 h); durable results read back from PVC training logs.

WHAT CHANGED IN THE REPO

9.  Code we edited (1/2) — training core & the variant engine

code/training/qkerasModel.py — the training script (made fully env-driven):

Added ~22 env knobs so a variant is a YAML, not a code edit: BN_D_MODEL / N_HEADS / N_LAYERS / FFN_DIM (size); BN_NORM_TYPE / NORM_PLACEMENT / POS_ENC / POOL / FFN_ACT (structure); BN_LR / WARMUP_EPOCHS / DECAY_EPOCHS / DECAY_POWER / BETA2 / WEIGHT_DECAY / CLIPNORM / L1_REG / BATCH (recipe); BN_ES_MONITOR / MODE / PATIENCE; BN_SEED.

Added layers: TrueRMSNorm, IdentityNorm, CLSToken, LearnedPosEnc, _sinusoidal_pos, and a make_norm() factory.

Fixed a silent positional-encoding bug: the default “learned” PE built Embedding(N,D) applied to a constant, which Keras folds to a fixed-random 0-param no-op. Added BN_POS_ENC=learned_real (a genuine trainable (N,D) table via add_weight) to honestly test whether position helps. (Verified by param counts.)

Added --sanity CPU preflight mode: construct + forward + train_on_batch with no GPU, to catch shape/build errors before spending GPU time. W&B per-epoch logging is present but scalars-only (no ROC — see Next steps).

code/jobs/training/variants/gen_round{2,3,4}_jobs.py — variant generators:

Each generator emits the per-variant Job YAMLs + a CPU preflight from one BASE_RECIPE dict, so a whole round is reproducible from a single script. gen_round4_jobs.py (this round) labels app=bnjet-variant-r4 and writes logs to /data/outputs/qk-variants-r4/.

WHAT CHANGED IN THE REPO

10.  Code we edited (2/2) — orchestration, ROC & HLS reconstruction

preflight / launch / wait scripts (preflight_r4.sh, launch_all_r4.sh, run_round4_chain.sh): a chained waiter that gates on the CPU preflight (grep PREFLIGHT_ALL_PASS), deletes the preflight job, launches the round, polls all jobs to terminal, then extracts best val_auc from the PVC logs — one command per round.

NRP Job YAMLs + utility pods (kai-bn{2,3,4}-*.yaml, kai-util3.yaml): GPU work as backoffLimit:0 Jobs; short alpine sleeper pods to kubectl-exec into the PVC and read durable train_*.log after the job pods are garbage-collected.

code/training/make_roc.py (offline ROC evaluator): cmd_eval loads a model + fixed-seed held-out tail → sklearn roc_auc_score → writes {y, score}.npz; cmd_plot aggregates .npz → ROC overlay PNG + AUC table. Source of the ROC-test numbers. (Does not touch W&B today.)

code/hls/full_model_csynth.py (the §B′ engine): loads the trained .h5, rebuilds every BitLinear as LayerNormalization → QActivation(quantized_bits) → QDense(binary), ports trained weights through the BitNet quantizer, and runs three modes — fidelity / convert (bit-accuracy) / csynth (per-shape synthesis + composition over the 51 instances).

code/hls/run_csynth.py + resource_model.py (the §B probe + analytical fold model): rebuild the binary FFN from scratch and synthesize at RF=256; the analytical model predicted RF≈583 for <50% LUT, synthesis came in ~2× better (~25% LUT at RF=256).

HOW WE RUN IT

11.  Methodology — how the sweep is kept honest

One model, env knobs: a variant differs by exactly one knob from its anchor; optimizer + precision are held fixed, so a delta is attributable to the one thing changed.

Seed control: np.random.seed is set before the data shuffle and the model is built after — so same-seed runs share an identical train/val split. This gives paired comparisons that control split variance.

Best-epoch reporting: EarlyStopping(restore_best_weights, monitor=val_auc, max, patience 10). We parse the restored best epoch from the log, not the final (often collapsed) epoch.

Durable results: job pods are garbage-collected, so the source of truth is the PVC log /data/outputs/qk-variants*/<key>/train_<key>.log — best val_auc = max over per-epoch “val_auc:” lines.

Preflight gate: every variant passes a CPU --sanity build (construct + forward + train_on_batch, 0 exceptions) before any GPU launch.

THE SWEEP, 4 ROUNDS

12.  Round-by-round results — the recipe was the hidden ceiling

Round 1 (lr15, single-run): every small/medium variant peaked at epoch 2–6 then COLLAPSED. The lr15 peak LR (1.5e-4) was tuned for the big model and is too hot at smaller sizes — architecture “wins” were artifacts.

Round 2 (LR sweep on small + seed repeats):

| small @ LR | 1.5e-4 | 1.0e-4 | 1.0e-4 warm3 | 7.5e-5 | 5.0e-5 |
| --- | --- | --- | --- | --- | --- |
| best val_auc | 0.7335 | 0.7344 | 0.7422 | 0.7480 | 0.7540 |
| peak epoch | 6 | 6 | 4 | 5 | 17 |

Lower LR → higher AUC and a later, stabler peak. Seed repeats killed the round-1 ablation gaps: clspool mean 0.7355 ≈ small mean 0.7353 (the “+0.014” was one lucky draw, σ=0.023). Stacking the “winners” gave nothing.

Rounds 3–4 (LR ceiling, seed-confirm, re-run medium & large at the right LR):

| size | best val_auc (tuned) | LR | vs its own lr15 |
| --- | --- | --- | --- |
| small | ~0.750 (0.7499±0.0036 @5e-5) | 3.5–5e-5 | +0.015 |
| medium | 0.7567 ± 0.005 (3-seed) | 5e-5 | +0.005 |
| large | 0.7672 (single run) | 5e-5 | +0.0142 |

large @ 5e-5 = 0.7672 vs lr15 0.7530: the binary W1A8 tagger gains +0.0142 validation AUC for free, just by lowering the peak LR.

THE HEADLINE OF THE SWEEP

13.  Key finding — recipe > architecture; AUC is monotonic in size

The optimizer (peak LR), not the architecture, was the hidden ceiling. lr15 → 5e-5 helps at EVERY size: small +0.015, medium +0.005, large +0.014.

Once LR-tuned, AUC is monotonic in size: small ~0.750 < medium 0.7567 < large 0.7672. “Medium beats large” was only true vs an UN-tuned large.

Architecture knobs don’t help: CLS-pool / GELU / softmax-free / RMSNorm / shared-prenorm / learned-PE all wash out under seed-averaging. Keep the defaults (LayerNorm-SubLN, GAP pooling, ReLU FFN, softmax, no real positional encoding).

Positional encoding HURTS: the genuinely-learned PE was the single worst ablation — consistent with jet constituents being a permutation-invariant set (order is not signal).

WHAT TO DEPLOY

14.  Efficiency frontier & recommendation

| size | params | best val_auc | LR | role |
| --- | --- | --- | --- | --- |
| tiny | 26,529 | 0.7112 | 1.5e-4 | not LR-swept (likely also limited) |
| small | 153,793 | ~0.750 | 3.5–5e-5 | smallest viable |
| medium | 808,065 | 0.7567 ± 0.005 | 5e-5 | efficiency pick (~8× fewer params than large) |
| large | 6,373,633 | 0.7672 | 5e-5 | best AUC (seed-confirm pending) |

Best AUC: large (6.37M) @ LR 5e-5 → 0.7672 — +0.0142 over the originally-reported W1A8 0.7530.

Best efficiency / deployment pick: medium (808K) @ 5e-5 → 0.7567 — within ~0.010 of large at ~8× fewer params and ~8× less FPGA logic.

Recipe is the lever, not the knobs. The binary tagger improved from 0.7530 to 0.7672 validation AUC with no architecture change — a free win.

REPRODUCIBILITY

15.  Infrastructure — where the work runs

Training: NRP Nautilus (Kubernetes GPU, context nautilus / namespace cms-ml). GPU work submitted as Jobs (backoffLimit:0); image tensorflow/tensorflow:2.11.1-gpu; code + data on PVC kai-data at /data; W&B key as k8s secret kai-wandb.

HLS C-synthesis: mulder (Vitis HLS 2023.2). NRP has no Xilinx backend, so csynth runs off-cluster. DSP=0 confirmed on real synthesis 2026-06-24; full-model §B′ 2026-06-26.

Experiment tracking: W&B entity kayamaguchi-uc-san-diego, project bnjettag-bitnet (per-epoch scalars).

Durability pattern: short-lived alpine utility pods kubectl-exec into the PVC to read training logs after job pods are GC’d.

Security: the W&B API key lives only in wandb-api-key.txt (chmod 600), ~/.netrc, and the k8s secret — never printed, pasted, or committed; gitignored out of the public repo.

PLANNED

16.  Next steps

Seed-confirm large @ 5e-5: 0.7672 is a single run — repeat with 2–3 seeds to put an error bar on the best-AUC claim.

Round-5 sweep: 10 more variants, run ≤3 concurrent (precision A6/A4 on medium/small, a couple of shape probes, the medium LR ceiling, one bigger model). Concurrency-cap scope still to confirm before launch.

ROC curves in W&B: backfill per-run ROC via make_roc.py + wandb.plot.roc_curve and a cross-run overlay panel; add a logging hook to qkerasModel.py for future runs (today it logs scalars only).

A6/A4 full-model csynth backfill: complete the §B′ sweep on mulder — DSP is precision-independent, so the totals should match 1,049 DSP with modestly smaller LUT/FF.

SUMMARY

17.  Bottom line

Silicon claim proven: the binary {−1,+1} matmul core is 0 DSP in real Vitis C-synthesis, at A8/A6/A4, for both an FFN probe (§B) and the full trained transformer (§B′). The transformer’s entire DSP footprint (1,049, 8.5% of a VU13P) is 100% LayerNorm.

Efficiency cost quantified: going 1-bit costs ~1.7 AUC pts vs FP32, with no cliff down to A4 — in both AUC and synthesized LUT.

Sweep result: recipe (peak LR), not architecture, was the bottleneck. Fixing it lifted the binary tagger 0.7530 → 0.7672 validation AUC for free; AUC is monotonic in size; default architecture wins.

Tooling delivered: a fully env-driven training script, reproducible per-round variant generators + preflight gating, an offline ROC evaluator, and an end-to-end HLS reconstruction of the trained model.

All figures in this report are quoted from the project’s authoritative sources: variant_sweep.md (sweep), hls_resource_table.md (§B/§B′/§C synthesis), roc_auc.md (ROC-test), and the README headline table (validation baselines).